**DNR – Harrisburg Township**, 1630 S. Feazel, Harrisburg, IL 62934

**Describe the overall needs of the project site in detail**: Include a description of the disaster site, the type and level of damage, the locations and property of the damage, whether the locations and property is public or privately owned, and any other detailed information that gives a clear description of the site where this project will occur. (Copies of other documentation describing the proposed project details may be attached to supplement the information required.)

Project 1) Removal of silt from ditches in the township due to flooding.

> Approximate time to complete project : 6 months

>

Project 2) Removal of limbs,tree's and debris from roads and ditches.

> Approximate time to complete project: 2 months

>

Project 3) Clean up ditch banks and roadsides that have been non

> accessible do to debris build up from flood

> Approximate time to complete project: 3 weeks

**Describe the overall proposed project in detail:** Include the types of activities that will be performed, the locations of these activities, any special considerations to the activity or location, a listing of tools and equipment necessary, training or specialized skills required prior to beginning work on the project, and the goal or expected outcome of the activities for this project. (Copies of other documentation describing the proposed project details may be attached to supplement the information required.)

Types of activities

Removing debris from flood recovery areas: The Bottoms, Lewis Lane, Lewis Road, Rice Rd Project, Ingram Hill Road

Listing of tools needed: Chainsaws, weed eaters, pole saws, rakes, shovels and Brush Cutting Heads for weed eaters

Equipment necessary: Heavy Equipment: Dump Truck and Backhoe and One two inch Trash Pumps

Will be completed: 6 month time line